**Turbonetics Performance**

**Time estimation:** 20 working days *(after sliced pages are provided. And excluding multisite -> can take 2 – 3 days more)*

**Queries:**

1. **Regarding intercooler – as we discussed earlier today.**
2. **Videos : Need to upload videos or youtube vidoes only. As per design, we can see only youtube videos.**

**Project development Details:**

1. Design integration (2 days)
2. Home page (2 days)
   1. Home landing page (3 sliders)
   2. Top menu blocks
   3. Sub menu blocks
   4. Bottom blocks
   5. Footer menu block
3. Normal Pages (3 days)
   1. Company overview
   2. contact us page
   3. Dealer page (locator-dealer) (1 day)
   4. Knowledge based
4. Other pages (3 days)
   1. Videos
   2. News
   3. New detail
   4. Job and careers (1 day)
5. Request catalog (1day)
6. Products (8 days)
   1. Wastegates
      1. Product catalog
         1. sub group info
      2. Product landing page
   2. Turbochargers
      1. Product catalog
         1. sub group info
      2. Product landing page
   3. Turbosystem
      1. Product catalog
         1. sub group info
      2. Product landing page
   4. Blow off values
      1. Product catalog
         1. sub group info
      2. Product landing page
   5. Intercooler
      1. Product catalog
         1. sub group info
      2. Product landing page